**Project Task board**

**(9/4/2018)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story**  **(number)** | **New (Tasks, Defects)**  **(number)** | **In Progress (Tasks, Defects)**  **(number)** | **To Verify**  **(number)** | **Accepted**  **(number)** |
| US1.1  High board story  Priority: A |  |  | Task: Forgetting Username or Password  Person: Ehab Rabie  EH: 3  SH:0  TH:3 | Task: Create DB Models  Person: Omar Touny  EH: 5  SH:7  TH:0  Task: Login  Person: Ehab Rabie  EH: 6  SH:6  TH:0  Task: Logout  Person: Samir Hosny  EH: 4  SH: 3  TH:0  Task: Creating member account  Person: Samir Hosny  EH: 8  SH: 8  TH:0  Task: Edit Profile  Person: Samir Hosny  EH: 7  SH:7  TH:0  Task: Add Committee  Person: Ehab Rabie  EH: 10  SH:10  TH:0  Task: Edit Committee description  Person: Ehab Rabie  EH: 4  SH:4  TH:0  Task: Delete Committee  Person: Samir Hosny  EH: 2  SH:2  TH:0  Task: View Committees  Person: Ehab Rabie  EH: 2  SH:2  TH:0  Task: Add Member To committee  Person: Samir Hosny  EH: 1  SH:1  TH:0  Task: Remove Member form committee  Person: Samir Hosny  EH: 1  SH:1  TH:0  Task: Assign Head to committee  Person: Samir Hosny  EH: 1.5  SH: 1  TH:0  Task: System Testing  Person: Ahmed Soliman  EH: 2  SH: 2  TH: 0  Task: Committees Page Design  Person: Samir Hosny  EH: 2  SH:1.5  TH: 0  Task: View Event and Workshop  Person: Ehab Rabie  EH: 1  SH: 1  TH: 0  Task: Delete Event and Workshop  Person: Ehab Rabie  EH: 2  SH: 2  TH: 0  Task: Add, View and Edit Events  Person: Samir Hosny  EH: 4  SH: 4  TH: 0  Task: Add, View and Edit Workshops  Person: Samir Hosny  EH: 4  SH: 4.5  TH: 0  Task: Fix Navbar  Person: Samir Hosny  EH: 1.5  SH: 1.5  TH: 0  Task: Reset and change password, modification on login form  Person: Samir Hosny  EH: 2.5  SH: 2  TH: 0  Task: Add, Edit, View and delete  Person: Samir Hosny  EH: 2  SH: 2  TH: 0  Task: Add, Edit, View and delete  Person: Samir Hosny  EH: 2  SH: 2  TH: 0  Task: Add, Update, create and delete Sponsors  Person: Ehab Rabie  EH: 1  SH: 1  TH: 0  Task: Confirm Deletion  Person: Ehab Rabie  EH: 1  SH: 1  TH: 0  Task: Add, View, answer and seen Requests  Person: Samir Hosny  EH: 2  SH: 2  TH: 0  Task: Adding Chat  Person: Samir Hosny  EH: 3  SH: 3  TH: 0  Task: Operations of tasks  Person: Ahmed Soliman  EH: 2.5  SH: 2.5  TH: 0  Task: Complete Home Page  Person: Ehab Rabie  EH: 1  SH: 1  TH: 0  Task: Enrollment in Events and workshops  Person: Ehab Rabie  EH: 1  SH: 1.5  TH: 0  Task: About Us page  Person: Samir Hosny  EH: 2  SH: 2  TH: 0  Task: Design of Adding Sponsors to Events and Workshops  Person: Omar Touny  EH: 2  SH: 2  TH: 0  Task: Members List Page  Person: Samir Hosny  EH: 1  SH: 1  TH: 0  Task: Fixing Errors in Sponsor and Speakers files  Person: Omar Touny  EH: 1  SH: 1  TH: 0  Task: Adding Database insertion Script  Person: Omar Touny  EH: 1.5  SH: 1.5  TH: 0  Task: Forgetting Username or Password  Person: Ehab Rabie  EH: 2  SH: 2  TH:0  Task: System Testing  Person: Ahmed Soliman  EH: 4  SH: 4  TH: 0 |